241501253 YESWANTH T
Development to production deployment

Aim

Prepare and verify a controlled release of the application through the environments your account supports.

Procedure

- Confirm whether Development, Stage and Production environments exist. If not, document a design-only release using separate test and live apps.

- Prepare release 1.0: change list, dependencies, tests, owner, recovery plan; freeze edits.

- Publish to stage; review dependencies and warnings; configure stage connections and email routing.

- Run T01 to T10, access tests and integration tests in stage; record approval.

- Back up production, then publish; verify connections, schedules, permissions; run a limited smoke test.

- Monitor logs and failed queues; keep a recovery plan. Publishing definitions and migrating data are separate.

Implementation and verification

| Release gate | Acceptance evidence |
| --- | --- |
| Functional | Create, move status, notify tests pass |
| Security | Role tests pass; no public sensitive report |
| Integration | Correct CRM org; failures visible |
| Data | Backup verified; counts reconcile |
| Operations | Owner and recovery steps documented |

Evidence and testing

E11: release notes, stage test log, approval record, backup reference, smoke test. If production is not authorized, mark publishing 'Not run'.

Process diagram

DEVELOPMENT

Build forms, workflows, page

STAGE

Test connections, run acceptance tests

RELEASE GATE

Dependencies, backup, approval

PRODUCTION

Publish and smoke test

Generated explanatory diagram. It is not a screenshot of an executed workflow.

Result

Expected result and verification criteria. Release accepted only when gates pass; otherwise the blocked gate is recorded and no production deployment is claimed.